# StreamAlpha - Real-Time Crypto Feature Pipeline Project Plan

## Project objective

Build a production-style crypto intelligence system that ingests live market data, computes streaming features, serves short-horizon forecasts and BUY/SELL/HOLD signals, paper-trades those signals, and monitors latency, drift, and PnL.

Core principle: - Build a real-time intelligence and paper-trading platform first. - Delay live trading and RL until the system is stable and measurable.

## Why this project is strong

- Aligns with your crypto interest and prior forecasting work.

- Adds streaming systems and production engineering to your portfolio.

- Gives you a strong interview story across data engineering, ML, APIs, monitoring, and trading logic.

## Scope for v1

Focus on a realistic first version: - Assets: BTC, ETH, SOL - Market type: spot - Timeframe: 5-minute candles - Prediction target: next 3-candle direction - Outputs: prediction, confidence score, BUY/SELL/HOLD signal - Trading mode: paper only

## System architecture

Exchange WebSocket / REST
    -> Producer Service
    -> Redpanda or Kafka Topics
        -> Feature Consumer
        -> Postgres / TimescaleDB
        -> Inference API
        -> Signal Engine
        -> Paper Trader
        -> Monitoring Stack
        -> Streamlit Dashboard

## Recommended stack

### Core

- Python

- Redpanda or Kafka

- FastAPI

- Postgres or TimescaleDB

- pandas or polars

- scikit-learn

- XGBoost or LightGBM

- Streamlit

- Docker

- pytest

### Nice additions later

- MLflow

- Prometheus

- Grafana

- Prefect

- DVC

## Build order

### Phase 1 - System specification

Define the boundaries before writing too much code.

Decisions: - exchange source - candle interval - assets - target definition - signal thresholds - fee and slippage assumptions - paper-trading rules

Deliverables: - project spec - architecture diagram - topic and table schema draft - success metrics

## Phase 2 - Streaming ingestion

Build reliable live data ingestion.

Inputs: - trades - candles - optionally order book snapshots later

Tasks: - connect to exchange WebSocket - publish raw events into Redpanda/Kafka topics - add fallback REST poller if needed - validate event schema - persist essential raw data for replay/debugging

Deliverables: - live producer service - raw topics working - basic logging and reconnect handling

## Phase 3 - Feature engineering service

Consume the stream and compute rolling features in near real time.

Initial features: - log returns - rolling mean and rolling std - momentum - RSI - MACD-style differences - rolling volume stats - realized volatility - z-scores - lagged features - spread / imbalance if market depth is available

Rules: - no data leakage - features must only use information known at prediction time - feature timestamps must align with inference windows

Deliverables: - feature consumer service - feature table in Postgres/TimescaleDB - feature tests for correctness

## Phase 4 - Offline model training

Start with strong baselines, not complex hype.

Models: - naive baseline - logistic regression - XGBoost or LightGBM - small MLP - optional lightweight Transformer later

Target: - next 3-candle direction classification

Evaluation: - walk-forward validation - directional accuracy - precision/recall by class - calibration / confidence analysis - net value proxy after fees

Deliverables: - training pipeline - saved model artifacts - evaluation report / notebook - benchmark table

## Phase 5 - Real-time inference API

Serve model predictions from the latest feature vector.

Endpoints: - /predict - /signal - /health - /metrics - /latest-features

Signal logic example: - BUY when confidence is above threshold and expected move exceeds estimated fees/slippage - SELL when bearish confidence exceeds threshold - HOLD otherwise

Deliverables: - FastAPI inference service - structured response schema - request and latency logging

## Phase 6 - Paper trading engine

Translate signals into simulated trades.

Engine rules: - position sizing - transaction fees - slippage - stop loss - take profit - cooldown window - max open positions - max exposure per asset

Metrics: - cumulative PnL - win rate - max drawdown - average trade return - turnover - hit rate by asset - Sharpe-like risk metric

Deliverables: - event-driven paper trader - trade ledger - performance summary tables

## Phase 7 - Monitoring and observability

This makes the project look serious.

Monitor: - ingestion lag - dropped messages - consumer lag - API latency - model confidence drift - feature drift - prediction distribution drift - signal frequency - PnL and drawdown

Deliverables: - live dashboard - metric collection - alertable thresholds

## Phase 8 - Retraining workflow

Add a controlled retraining loop.

Tasks: - schedule retraining - compare challenger vs champion - store metrics and artifacts - deploy only if the new model is better - support rollback

Deliverables: - retraining workflow - model version tracking - comparison report

## Phase 9 - Advanced branch

Only after the full pipeline works.

Best next upgrades: 1. regime classifier 2. sentiment/news stream 3. portfolio allocation logic 4. RL execution policy 5. anomaly detection on market microstructure

Recommended order: - regime detection first - RL much later

## Repo structure

streamalpha/
├─ app/
│  ├─ ingestion/
│  ├─ features/
│  ├─ training/
│  ├─ inference/
│  ├─ trading/
│  ├─ monitoring/
│  └─ common/
├─ configs/
├─ dashboards/
├─ notebooks/
├─ tests/
├─ docker/
├─ scripts/
├─ data_samples/
├─ docs/
├─ docker-compose.yml
├─ README.md
└─ requirements.txt

## Milestones

### Milestone 1

Live ingestion works for BTC, ETH, and SOL.

### Milestone 2

Feature pipeline computes rolling features and stores them correctly.

### Milestone 3

Baseline training pipeline beats naive benchmark.

### Milestone 4

FastAPI serves real-time predictions and signals.

### Milestone 5

Paper trader records trades and performance.

### Milestone 6

Dashboard shows live system health, signals, and PnL.

### Milestone 7

Retraining and model comparison workflow added.

### Milestone 8

Advanced module added, preferably regime detection.

## Success metrics

For the system: - stable ingestion - low consumer lag - consistent API latency - clean logs and recoverability

For the model: - better than naive directional baseline - stable performance across assets - well-calibrated confidence

For the trading layer: - positive paper-trading expectancy after fees in selected regimes - controlled drawdown - sensible trade frequency

## Risks to avoid

- jumping into RL too early

- optimizing only for accuracy instead of PnL and drawdown

- using too many coins at once

- adding sentiment before core market data works

- leaking future information into features

- ignoring fees and slippage

## Best first version

This is the strongest first build: - BTC, ETH, SOL - 5-minute candles - Redpanda - Postgres - rolling technical/statistical features - XGBoost classifier for next 3-candle direction - FastAPI signal service - paper trader - Streamlit dashboard

## Good GitHub proof points

Make the repo visibly show: - architecture diagram - clean README - Docker setup - screenshots of dashboard - sample prediction JSON - paper-trading summary - tests - releases and milestone history

## CV bullets

- Built a real-time crypto forecasting pipeline using streaming market data, online feature engineering, FastAPI inference, and paper-trading evaluation.

- Designed an event-driven architecture with Redpanda/Kafka, Postgres, and monitoring for latency, drift, and PnL tracking.

- Implemented short-horizon prediction models and transaction-cost-aware signal logic with walk-forward evaluation and model versioning.

## First build sprint

### Week 1

- set repo structure

- docker-compose for broker + database

- connect exchange WebSocket

- stream raw candles/trades into topics

### Week 2

- build feature consumer

- store feature table

- add basic dashboard showing latest prices and features

### Week 3

- train first baseline models offline

- evaluate with walk-forward validation

- save best model

### Week 4

- build inference API and signal logic

- connect paper trader

- expose PnL and signal history on dashboard

## Final rule

Do not ask this project to make real money at the beginning. Ask it to become measurable, robust, and honest first. That is how systems survive long enough to become useful.